SCRUM MEETING WEEK 9

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| ​​Finished with login, signup, and home pages as well as database connections and backend integration. | ​​ In our meeting, we discussed our plans for continuing development. Fixing current bugs and implementation of testing. Also discussed who oversees what tasks this week, specifics behind the database and how it operates so group members are on same page. | For this week's follow up:  -Discuss further code implementations and follow up with each other’s current progress on assigned work.  -Further discuss work division for this sprint  -Continue working on Milestone 3 |
|  |  |  |

** Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​Enesh Jakhar | ​​Assigned to backend & frontend development |
| Roarke De Crewe | Assigned to backend development |
| Jordan Pohr | Assigned to frontend development |
| Artem Khachaturov | ​​Assigned to backend & frontend development |
| Bassim Beshry | Assigned to frontend development |
|  |  |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | Development |
| **Issues completed** | ​​8 |
| **Issues left** | 0 |
| **Team Capacity** | On a scale of 1 to 5, it was 3. |
| **Summary** | ​​  Issues:  Login HTML  Login CSS  Signup HTML  Signup CSS  Home Page HTML  Home Page CSS  Login Back-end  Signup Back-end |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​ 26/02/2024 |
| **End date** | 08/03/2024 |
| **Sprint theme** | ​​ Continue Development |
| **Team capacity** | On a scale of 1 to 5, it is 4. |
| **Issues capacity** | 10 |
| **Individual capacity** | On a scale of 1 to 5:  Enesh Jakhar - 4  Artem Khachaturov - 4  Bassim Beshry - 4  Jordan Pohr - 3  Roarke De Crewe - 4 |
| **Potential risks** | * Developing sufficient testing |
| **Mitigations** | * Equally divided work and peer revision will ensure the quality of our documentation. * Slow start to coding the application. |

** Sprint planning resources**

* COSC 310 lecture slides