SCRUM MEETING WEEK 14

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| Completed most of the application’s functionality. Server page fixed, friend request system implemented, account settings implemented. Search server and join server fixed. Friend direct messaging implemented. | ​​In our meeting we discussed what needs to be done to finish up out application. This includes finishing video/voice calling, and admin settings. |  |
|  |  |  |

** Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​Enesh Jakhar | ​​Assigned to backend & frontend development |
| Roarke De Crewe | Assigned to backend development |
| Jordan Pohr | Assigned to frontend development & backend development |
| Artem Khachaturov | ​​Assigned to backend & frontend development |
| Bassim Beshry | Assigned to frontend development |
|  |  |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | Development |
| **Issues completed** | ​25 |
| **Issues left** | 0 |
| **Team Capacity** | 40 hours |
| **Summary** | ​​Issues:    -Fixed server creation  -Fixed find server  -Implement joining servers  -Creating text channels  -Admin settings  -Added voice channel to serverpage  -Added Friend Direct Messaging  -Fixed Create Channel and Server  -Added friends page button  -Link account settings backend and frontend  -Implement friend requests  -Display friend search and pending requests  -M5 |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​26/02/2024 |
| **End date** | 17/03/2024 |
| **Sprint theme** | ​​Continue Development |
| **Team capacity** | 40 hours |
| **Issues capacity** | 25 |
| **Individual capacity** | Enesh Jakhar - 8  Artem Khachaturov - 8  Bassim Beshry - 8  Jordan Pohr – 8  Roarke De Crewe – 8 |
| **Potential risks** | * Combining code from multiple coders may cause issues |
| **Mitigations** | * Review all of each other’s code to make sure all of our code follows the same variable naming convention. * Implement more testing for our code/clean the formatting of our code. |

** Sprint planning resources**

* COSC 310 lecture slides